Plan - Crowdfunding Platform

### **Phase 1 - Project Planning and Initiation ~ Week 1 - 2**

**Objective:** Define project scope, goals and roles for the group as a whole and each group member.

1. **First Group Meeting - Week 1 and 2**

* Research Competitors
* Identify User Stories
* Set project objectives and goals

1. **Gather Requirements - Week 1 and 2**

* Identify the features and functionalities that will high priority in the project
* Define each group member pet project scope and objectives

1. **Project Planning - Week 2**

* Create a project plan that will show deadlines for the main project and pet projects
* Allocate and set up development tools

### **Phase 2 - Crowdfunding Platform Development ~ Week 3 - 10**

**Objective**: Develop the core features of the crowdfunding platform to create a functional prototype